**All members** of the group should [create a free Trello account](https://trello.com/signup)

[(Links to an external site.)](https://trello.com/signup)

. The easiest way to do this is sign up with your UNCC Google account. This tool is invaluable for Agile project planning and organization!

### Set Up

* **One member** should create a board for the group project and should share it with the rest of the team. -- done
* Create four lists as follows:-- done
  + Backlog
  + To Do
  + Doing
  + Done

### User Stories

Read [this article on User Stories](https://www.mountaingoatsoftware.com/agile/user-stories)

[(Links to an external site.)](https://www.mountaingoatsoftware.com/agile/user-stories)

. You are going to use Trello to create the user stories for the features that you have created already and for your future features.

The video shows how to assess that your user stories are SMART:

* Specific
* Measurable
* Achievable
* Relevant
* Timeboxed

This is an example of a good user story for our Blog app: "As a blogger, I want to navigate to the new note page so that I can compose a new note entry."

### Create User Stories in Trello

* (1 point) Create new Trello cards with user stories for all of the features that you have already implemented and put them into the "Done" list on your shared Trello board. (1 point) Assign these to the team members who worked on them.
* (1 point) Create new Trello cards with user stories for all of the features that you are working on implementing and put them into the "Doing" list on your shared Trello board. (1 point) Assign these to the team members who are working on them.
* (1 point) Create new Trello cards with user stories for all of the features that you will be working on implementing this week and put them into the "To Do" list on your shared Trello board. (1 point) Assign these to the team members who will be working on them.
* (2 points) Create new Trello cards with user stories for all of the features that you plan to implement in future sprints and put them into the "Backlog" list on your shared Trello board. (2 points) Assign these to the team members who will be working on them.

Create user stories for the following features:

1.List notes

* As a user, I want to be able to see the list of notes that I have so that I can use other features if I need it.

2.View a note

* As a user, I want to be able to view a note so that I see the contents of the note.

3.Create note

* As a user, I want to be able to navigate the website so that I can create a new note.

4.Edit a note

* As a user. I would like to be able to go back and change, add, or delete what is written in a note.

5.Comment on a note

* As a user, I would like to comment on a note to add additional information and clarify anything that needs to be done.

6.Delete note

* As a user, I would like to be able to discard notes that I don’t want or need anymore.

7.Delete comment

* As a user, I would like to be able to delete any comments that I made to clear clutter on my notes.

8.Register a user

* As a user, I would like to create an account that will store all my notes for easy access.

9.User sign-in

* As a user, I want to be able to sign into my account that has all my previous notes saved.

Additional Features

10.Rating (5-star or thumbs up/down)

* As a user I would like to give my notes a importance score so I can view them in order of importance in the future.

11.Sorting (Alphabetical or Rate)

* As a user I would like to have the ability to sort the notes by name or stars (importance) rating in order to temporarily organize the notes to fit my particular needs.

12.Searching

* As a user I would like to be able to search for a specific note in order to reduce time spent scrolling and manually searching for the note.

13.Customizing styles based on user preferences (e.g., user select theme (color, image, font..)

* As a user I need to add images, change font color, and size in order to create personalized organization.

## **Submission**

Take a screen shot of each of your four lists and put it into a single document. Have ONE member of your group submit it to this assignment.



